# Software development contract template

A starting point to adapt with a lawyer in your own jurisdiction. Every clause has a note on what it settles. Fill in the parts in square brackets and delete the notes before signing.

## 1. Parties and purpose

This agreement is made between [client name, registered address, company number] (the Client) and [supplier name, registered address, company number] (the Supplier) for the development of [short description of the software] (the Software).

Note: Name the legal entities exactly as registered. A trading name is not a party.

## 2. Scope in modules

The Supplier will build the modules described in Schedule 1, each with its functional description, the roles that use it and its acceptance criteria. Anything not in Schedule 1 is out of scope.

Note: Scope in modules lets you sign, pay and accept per module. Attach the specification as Schedule 1.

## 3. Price and payment

The price per module is fixed as stated in Schedule 2. [Percentage] is invoiced at the start of a module and the rest on acceptance. Prices exclude VAT. Invoices are payable within [30] days.

Note: A fixed price per module puts the risk of the estimate on the Supplier. For time and materials, replace this clause with rates, a weekly report and a cap.

## 4. Changes

Either party may propose a change in writing. The Supplier describes its effect on price and timing within [5] working days. A change is only carried out after both parties sign it as a new line in Schedule 2.

Note: This is the clause that prevents budget drift. Changes are normal; unpriced changes are the problem.

## 5. Delivery and acceptance

The Supplier delivers each module on a test environment. The Client tests against the acceptance criteria within [10] working days and accepts or lists the defects. The Supplier fixes listed defects and delivers again. A module is accepted when the Client confirms in writing, or when the period passes without a defect list.

Note: Without a deadline for testing, a module can stay unaccepted forever; without criteria, every test becomes a negotiation.

## 6. Ownership of the code and intellectual property

All intellectual property rights in the Software, including source code, designs and documentation created for the Client, are assigned to the Client [on creation / on payment of each module]. The Supplier keeps its pre-existing tools and libraries and grants the Client a perpetual, royalty-free licence to use them as part of the Software. Open source components remain under their own licences, listed in Schedule 3.

Note: In the US, work made for hire covers employees and some commissioned works; in the UK, the EU, Belgium and the Netherlands the author owns the copyright unless it is assigned in writing. Write the assignment out in full.

## 7. Repository, accounts and access

The source code is kept from the first commit in a repository owned by the Client, to which the Supplier has access. Domains, cloud accounts and app store accounts are registered in the Client's name.

Note: The single most useful clause for a buyer: you can continue with another supplier at any moment.

## 8. Hosting, data and security

The Software and its backups are hosted in [region]. Where the Supplier processes personal data on behalf of the Client, the parties sign the data processing agreement in Schedule 4, which forms part of this agreement.

Note: Article 28 GDPR requires a written processing agreement. Name the hosting region if your customers ask for it.

## 9. Warranty

The Supplier warrants that each accepted module performs according to its acceptance criteria for [3] months after acceptance and will fix defects reported in that period without charge.

Note: A defined warranty period separates defects from new wishes.

## 10. Support and maintenance

Support after the warranty period is provided under Schedule 5, which sets response times, the hours of support, the price and what is included.

Note: Keep support in a schedule, so it can change without reopening the contract.

## 11. Liability

Each party's total liability under this agreement is limited to [the total price paid in the twelve months before the claim], except for [death or personal injury, fraud, wilful misconduct, and breach of confidentiality or data protection obligations].

Note: Caps are normal; what is excluded from the cap is where lawyers earn their fee. Do not sign this clause unchecked.

## 12. Confidentiality

Each party keeps the other party's confidential information confidential during the agreement and for [3] years after.

Note: Add a non-disclosure agreement before the first call if you share sensitive material.

## 13. Termination and exit

Either party may end the agreement with [30] days' written notice. The Client pays for work done up to that date. On termination, the Supplier hands over the code, documentation and all access within [10] working days.

Note: An exit clause you can actually use makes a supplier relationship safer, not weaker.

## 14. Governing law and disputes

This agreement is governed by the law of [country]. The courts of [city] have exclusive jurisdiction. [Optionally: disputes are first submitted to mediation.]

Note: Cross-border: pick one law and one court. English law is common between UK and EU parties; Belgian or Dutch law between EU parties.

## Schedules

Schedule 1: scope and acceptance criteria per module

Schedule 2: price per module, payment plan and signed changes

Schedule 3: pre-existing tools and open source components

Schedule 4: data processing agreement

Schedule 5: support and maintenance

## Signatures

|  | Client | Supplier |
| --- | --- | --- |
| Name |  |  |
| Title |  |  |
| Date |  |  |
| Signature |  |  |

# Example: the clauses buyers forget, filled in

A fictional logistics company in Rotterdam commissions a planning platform from a supplier in Belgium. Five clauses, filled in.

## Scope in modules

Module 1: planning board for 40 routes a day. Module 2: driver app in Dutch, English and Polish. Module 3: export to the accounting package. Acceptance criteria per module in Schedule 1.

## Changes

Change 1, signed 12 March: a second depot in Antwerp. Effect: one extra screen, 6 working days, priced as a new line in Schedule 2 before work starts.

## Ownership of the code

All rights in the Software are assigned to the Client on payment of each module. The Supplier's deployment scripts are licensed to the Client, perpetual and royalty-free.

## Repository and accounts

Repository in the Client's GitHub organisation from the first commit. Domain and cloud account registered to the Client, the Supplier invited as a user.

## Governing law

Dutch law. Courts of Rotterdam. Mediation first, within 30 days of a written notice of dispute.

Template by VBS Marketing, Ghent, Belgium. vbsmarketing.eu/en/templates